AIRPORT BOARD MINUTES

DATE 10-2-18   TIME: 5:30 PM    LOCATION: AIRPORT PILOTS LOUNGE

PRESENT: Don Jordan, Pat Gardiner, Bob Blanford, Jay Wages, Mark Weber

GUESTS: Trey Dale T-O engineers; Bill Burkland, RPA and Lindall Baker, local pilot

MANAGER: Dave Parker					Approved

Bill Burkland presented info from RPA

Scot Eaton, FAA Planner, approved the facilities forecast.  Scot had some questions about large aircraft operations. Bill has looked over the use data and feels that more large aircraft are using the runway than counted.

Estimates 600 operations of large aircraft, which justifies the 75’ wide runway.

Master Plan highlights-

On the positive side; the airport has excellent use and activity, good pavement, active with land purchase and maintaining obstacle clearance (tree removal).

Issues to be dealt with or planned around; Dawson Ridge penetrates 270’ into departure/approach surface, some hangers penetrate but can be lighted, still have numerous close in tree and obstacle penetrations like power lines that will need to be addressed.  The prevailing wind reduces the severity of the Dawson Ridge penetration.

Hanger layout

Bill presented a couple options based on the Board’s recommendations last month.  We will have room for 6 – 8 hangers until new taxiways are built in conjunction with the runway extension (possible 2023).  
The preferred layout will have provision for 2 – 6 Large hangers and multiple smaller hanger options with staged development. A couple areas are designated for helicopter use/ fire fighting.  RPA option 9 was preferred by the APB.

Erosion at top of ravine on East side –  RPA will look at possibility of getting some money from FAA to address that erosion as a safety concern.

Tentatively schedule a Public Meeting on November 5 at 6 pm to present the ALP proposal to the Public.  Will plan to meet with the County Commissioners that morning to go over the presentation.

Dave gave an Airport Update.

Terminal upgrade expenditures. Dave bought a new chair from Becks Furniture, ordered new metal siding for East and South side.

Other recent expenditures- Engineering advertisement, Awos maintenance, and weed spraying have mostly depleted the current budget.  May continue pocket gopher control.

Weed control efforts look good.

Dave met with Forest Service on fuel flowage and classroom rental, payment is in process.  Consideration of using that money for further work on former Wheatley and Merrifield properties.

Initial request for Engineering consultants has been advertised. Additional advertisement for Engineering and Environmental Assessment is ready to go out.

Visit with Gary Gates, FAA, and Scot Eaton, FAA planner, on Sept 19 went well. Dave and Jay met with them.

Rick Durden’s hanger is under construction, slab is poured.

A couple other hangers are in the works.

NAI purchased another aircraft, 182 turbo RG.

PAPI repair is completed.

Fuel sales  Jet A  gal     100 LL  gal

Meeting Adjourned 8:15 pm

Next host: Mark Weber